# Backup Transcript - Contoso Rush Order War Room

Use this if a live Teams meeting cannot be recorded or transcribed in the demo tenant.

## Meeting Owner

We have one decision today: can we commit to Northwind's 48-hour rush order without creating unacceptable risk?

## Operations Lead

We can assemble 600 units today. The full 1,000 is possible only if we move staff from the Berlin line and add a manual QA checkpoint.

## Logistics Lead

Premium freight is available, but the carrier cutoff is 15:30. I need finance approval before 14:00 to reserve capacity.

## Finance Lead

Premium freight adds EUR 18,000. I can approve if Northwind accepts a surcharge or confirms the renewal. Otherwise the margin is below threshold.

## Customer Success Lead

Northwind cares most about the Monday launch. They will accept 600 units in 48 hours if we give a written recovery plan for the remaining 400.

## Meeting Owner

Decision proposal: commit to 600 units in 48 hours, remaining 400 in 72 hours, premium freight approved if renewal confirmation arrives by noon.

## Operations Lead

I own QA and capacity. Deadline 13:00 today.

## Logistics Lead

I own carrier reservation. Deadline 14:00, dependent on finance approval.

## Finance Lead

I own margin approval. I need customer confirmation by 12:00.

## Customer Success Lead

I own the customer message and recovery plan. Draft ready in 30 minutes.

## Expected Recap

Decision: partial 48-hour shipment with full completion in 72 hours.

Main risk: margin impact from premium freight and operational quality risk from accelerated assembly.

Owners: Operations, Logistics, Finance, Customer Success.

External commitment: clear written customer update with recovery plan.