# Project Northwind - Kickoff Brief

Contoso Corporation - Smart Building Solutions - Confidential (mockup data)

# Purpose

Project Northwind launches the Contoso Northwind Sensor Hub 2.0, our next-generation smart-building sensor platform for commercial customers in EMEA, AMER and APAC. This brief is the single source of truth for the kickoff. The goal of the kickoff is to align the core team on scope, owners and the first 90 days.

# Objectives

Ship a production-ready Sensor Hub 2.0 with the new low-power gateway by Q4 FY26.

Onboard three lighthouse customers (Fabrikam, Adventure Works, Wingtip) during the pilot.

Reduce device setup time from 40 minutes to under 10 minutes.

Reach 99.9% gateway uptime across the pilot fleet.

# Scope

In scope:

Sensor Hub 2.0 hardware

Low-power gateway

Cloud Portal onboarding flow

Pilot with 3 customers

Out of scope for this phase:

Retail channel launch

Non-English portal localization

Legacy C-Series migration

# Core team and stakeholders

| Name | Role | Responsibility |
| --- | --- | --- |
| Megan Bowen | Program lead | Overall delivery and stakeholder comms |
| Adele Vance | Engineering lead | Sensor and gateway integration |
| Nestor Wilke | Operations | Manufacturing readiness and supply |
| Patti Fernandez | Finance | Budget approval and business case |
| Alex Wilber | Customer success | Pilot customer onboarding |
| Lidia Holloway | Product | Cloud Portal experience |

# Timeline and milestones

Week 1: Kickoff and scope lock

Week 3: Design review and budget sign-off

Week 6: Engineering build complete

Week 9: Pilot onboarding with 3 customers

Week 12: Go / no-go for general availability

# Known risks

Supplier lead time for the low-power gateway chip is 8 weeks.

Budget not yet approved; blocks hardware order.

Firmware 2.3 field issues must be resolved before 2.4 pilot.

Pilot customers need clear expectations on support SLAs.

# Success metrics

3 pilot customers live by week 9

Setup time under 10 minutes

Gateway uptime at or above 99.9%

Zero Sev1 incidents in the last two pilot weeks