# Project Northwind - Weekly Sync Notes

Contoso Corporation - Monday sync - Confidential (mockup data)

Attendees: Megan Bowen (chair), Adele Vance, Alex Wilber, Patti Fernandez, Nestor Wilke

# Discussion

Firmware 2.3 field issues are mostly contained; two customers still waiting on a fix.

Budget for the low-power gateway is still not approved - this is now the top blocker.

Pilot onboarding for Fabrikam and Adventure Works is on track for week 9.

Cloud Portal export bug needs a decision: fix now or defer to 2.5.

# Decisions

Go ahead with the week 9 pilot dates.

Escalate the gateway budget to the steering committee this week.

Fix the Cloud Portal export bug before the pilot, not after.

# Action items

| Owner | Action | Due |
| --- | --- | --- |
| Adele Vance | Ship the firmware 2.3 fix to the two waiting customers | This Friday |
| Patti Fernandez | Get the gateway budget on the steering agenda | Wednesday |
| Alex Wilber | Confirm week 9 pilot dates with Fabrikam and Adventure Works | Thursday |
| Nestor Wilke | Check gateway chip supplier lead time | Next Monday |
| Lidia Holloway | Scope the Cloud Portal export fix | Wednesday |