# Strip-Ratio Optimisation — Production Cost Review

Contoso Coal & Resources · Strategic Memo · Internal · 30 June 2026

# Executive Summary

ROM production is tracking 4.3 Mt against a 4.5 Mt plan as strip ratio drifts to 8.9 BCM/t versus 8.5 baseline at Sangatta and Bengalon. FOB cash cost has lifted to USD 44/t (plan: USD 42). Equipment availability sits at 85% versus an 87% target and we delivered zero LTIs across the quarter. We recommend a strip-ratio recovery sprint at the two weak mines, an accelerated dragline reliability and tyre-supply programme, and a board paper on the FY26 nickel-and-copper diversification pipeline.

# Where we are

ROM Production (Mt) — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

Strip Ratio (BCM/t) — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

FOB Cash Cost (USD/t) — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

# Three Strategic Priorities (FY26 H2)

Strip-ratio recovery sprint at Sangatta and Bengalon (90-day plan, weekly review with the GM).

Accelerate dragline reliability and tyre-supply contracts; restore equipment availability to 88% by Q3.

Board paper on FY26 new-energy minerals (nickel + copper) diversification — JV options and capex envelope.

# Recommended Decision

The Operations Committee is asked to (i) approve the FY26 H2 priorities, (ii) endorse the capex envelope outlined in the appendix, and (iii) authorise the GM to commission a 90-day delivery plan.

# Risks & Open Questions

Funding envelope confirmation — pending CFO.

Regulatory timeline (where applicable).

Talent availability for accelerated rollout — see HR shortlist.